PROJECT MANAGEMENT SAAS

Complete Build Plan

Market Research, Competitive Analysis, Architecture,

Tech Stack, Deployment & Go-to-Market Strategy

Prepared for: Salman A.

Varun Digital Media Solutions Pvt. Ltd.

March 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary

2. Competitive Landscape Analysis

3. Complete Product Feature Map

4. Technology Stack & Architecture

5. Development Roadmap & Sprint Plan

6. Team Structure & Budget Estimation

7. Pricing Strategy & Monetization

8. Deployment Strategy

9. Go-to-Market Strategy

10. Post-Deployment Operations Plan

11. Risk Analysis & Mitigation

12. Success Metrics & KPIs

# 1. Executive Summary

This document presents a comprehensive, market-ready build plan for a next-generation Project Management SaaS platform designed to compete with Jira, Linear, Asana, Monday.com, and ClickUp. The platform will combine the deep Agile/Scrum capabilities of Jira with the speed and modern UX of Linear, while offering a fully multi-tenant SaaS architecture with Super Admin, Owner, and Team-level dashboards.

|  | Market Opportunity The global project management software market is valued at USD 6.4–10 billion in 2025, projected to reach USD 18–24 billion by 2035, growing at a 12–15% CAGR. Over 89% of enterprises now use at least one PM platform, with AI-powered features emerging as the key differentiator in 2026. |
| --- | --- |

The platform will be built with a local-first architecture (inspired by Linear) for sub-50ms UI interactions, a modern React/Next.js frontend, a Node.js + PostgreSQL backend, and a Kubernetes-based deployment pipeline. The product will launch with a freemium model, targeting startups and mid-market teams (10–500 users) as the initial beachhead, then scaling to enterprise.

## 1.1 Key Differentiators

- Local-first sync engine for near-instant UI (sub-50ms latency vs Jira’s 1–3 seconds)

- AI-native features: smart sprint planning, auto-assignment, risk prediction, and natural language queries

- Unified platform for both engineering and non-technical teams (unlike Linear which is dev-only, or Asana which lacks deep Agile)

- Multi-tenant SaaS with Super Admin portal for platform-wide management, billing, and analytics

- Self-hostable Community Edition (open-core model) to capture the Plane/Taiga audience

- India-first pricing strategy with global competitive positioning

# 2. Competitive Landscape Analysis

Below is a detailed comparison of the seven major players in the project management space, analyzed across 12 dimensions.

## 2.1 Competitor Feature Matrix

| Feature | Jira | Linear | Asana | Monday.com | ClickUp | Plane (OSS) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint/Scrum | Excellent | Good (Cycles) | Basic | Templates | Good | Good |
| Kanban | Excellent | Good | Good | Excellent | Excellent | Good |
| Custom Fields | Unlimited | None | Premium | Extensive | Extensive | Basic |
| Roadmaps | Premium | Built-in | Premium | Built-in | Built-in | Basic |
| Automation | Excellent | Basic | Rules-based | Templates | Extensive | Basic |
| AI Features | Emerging | Minimal | AI Studio | AI Assist | AI Brain | None |
| UI Speed | Slow (1–3s) | Instant (<50ms) | Fast | Fast | Medium | Fast |
| Learning Curve | Very Steep | Low | Low | Low | Medium | Low |
| Self-Hosting | Data Center | No | No | No | No | Yes (OSS) |
| Free Tier | 10 users | Individual | 2 users | 2 users | Free plan | Unlimited |
| Paid Start | $7.91/user | $8–10/user | $10.99/user | $9/user | $7/user | $4/user |
| Target | Enterprise Dev | Startup Dev | Cross-func | Cross-func | All teams | Dev teams |

## 2.2 Competitor Revenue & Scale

| Company | Est. ARR (2025) | Users | Founded | Key Strength |
| --- | --- | --- | --- | --- |
| Atlassian (Jira) | $4B+ (total) | 250K+ orgs | 2002 | Enterprise ecosystem lock-in |
| Monday.com | $1B+ | 245K+ customers | 2012 | Visual workflows, ease of use |
| Asana | $700M+ | 150K+ customers | 2008 | Cross-functional collaboration |
| Linear | $50M+ (est.) | 10K+ teams | 2019 | Developer experience, speed |
| ClickUp | $250M+ | 800K+ teams | 2017 | All-in-one, aggressive pricing |
| Plane | Pre-revenue | 46K GitHub stars | 2022 | Open-source, self-hosted |

## 2.3 Market Gaps & Our Positioning

|  | Gap 1: Speed vs. Power Jira is powerful but slow. Linear is fast but limited. No tool combines deep customization with local-first speed. Our platform will. |
| --- | --- |

|  | Gap 2: Engineering + Business Linear serves only developers. Asana/Monday serve only non-tech teams. We’ll offer role-based experiences in a single platform. |
| --- | --- |

|  | Gap 3: AI-Native, Not AI-Bolted Current tools are adding AI as an afterthought. We’ll build AI into the core: predictive sprint planning, intelligent routing, NLP search, and automated reporting. |
| --- | --- |

|  | Gap 4: India & Emerging Markets Jira/Monday pricing assumes Western budgets. We’ll offer India-first pricing (starting at ₹299/user/month) with full global capability. |
| --- | --- |

# 3. Complete Product Feature Map

The platform is organized into five role-based dashboards, each with specific capabilities tailored to that user’s needs.

## 3.1 Platform Super Admin Dashboard

This is the GOD-level dashboard visible only to you (the SaaS owner). It manages the entire platform across all tenants/organizations.

| Module | Features | Purpose |
| --- | --- | --- |
| Tenant Management | Create/suspend/delete organizations, impersonate admins, view org health scores | Full control over every customer account |
| Billing & Revenue | MRR/ARR dashboards, churn tracking, failed payments, subscription analytics, coupon management | Revenue operations and financial health |
| Platform Analytics | Total users, DAU/MAU, feature adoption heatmaps, API usage, error rates | Product-level decision making |
| System Health | Server metrics, database performance, queue depths, uptime SLA monitoring | Infrastructure reliability |
| Feature Flags | Toggle features per tenant/plan, A/B testing, gradual rollouts | Controlled feature releases |
| Support & Escalation | View all support tickets, escalation queue, SLA breach alerts | Customer success management |
| Compliance | GDPR data export/deletion requests, audit logs, SOC 2 evidence collection | Regulatory compliance |
| Email & Comms | System-wide announcements, transactional email logs, notification templates | Platform-wide communication |

## 3.2 Organization Owner/Admin Dashboard

This is what each paying customer’s admin sees when they log in. They manage their own organization, team, billing, and workspace settings.

| Module | Features | Purpose |
| --- | --- | --- |
| Org Settings | Name, logo, domain, timezone, default language, SSO/SAML configuration | Organization identity & security |
| User Management | Invite/remove members, assign roles (Admin/Manager/Member/Guest), SCIM provisioning | Access control and team setup |
| Billing Portal | View/change plan, payment methods, invoices, usage breakdown, seat management | Self-serve billing management |
| Project Portfolio | All projects overview, health indicators, cross-project dependencies, portfolio roadmap | Executive visibility |
| Workspace Config | Custom fields, issue types, workflow templates, labels, priorities, estimation scales | Workspace customization |
| Integrations Hub | Connect GitHub, GitLab, Slack, Teams, Figma, CI/CD, calendar, and 50+ tools | Tool ecosystem management |
| Security Center | 2FA enforcement, session management, IP allowlists, audit logs, data export | Organization security posture |
| Reports & Insights | Custom dashboards, team velocity, sprint reports, time tracking analytics, AI insights | Performance analytics |

## 3.3 Project Manager Dashboard

| Module | Features |
| --- | --- |
| Sprint Management | Create sprints, drag stories from backlog, set capacity, define sprint goals, auto-close sprints with carryover |
| Backlog Grooming | Priority ordering, story point estimation (planning poker), bulk actions, split/merge stories |
| Roadmap & Timeline | Gantt chart, milestone tracking, dependency mapping, critical path analysis, date adjustments |
| Resource Planning | Team workload view, capacity vs. allocation, over-allocation alerts, cross-project resource sharing |
| Release Management | Version tracking, release notes auto-generation, deployment integration, changelog |
| Reports | Burndown/burnup, velocity chart, cumulative flow, cycle time, lead time, sprint retrospective summaries |
| AI Sprint Planner | AI suggests sprint scope based on velocity, team availability, and priority scoring |

## 3.4 Team Member Dashboard

| Module | Features |
| --- | --- |
| My Work | Personal task queue, assigned issues sorted by priority, daily standup view, focus mode |
| Board Views | Kanban board, list view, calendar view, timeline view, table view (spreadsheet-style) |
| Issue Detail | Rich markdown editor, attachments, subtasks, linked issues, activity log, time tracking |
| Collaboration | Threaded comments, @mentions, reactions, real-time co-editing, video call links |
| Notifications | Smart inbox with AI-prioritized notifications, customizable preferences per project |
| Search & Filters | Full-text search, JQL-like query language, saved filters, quick filters on board |
| Time Tracking | Built-in timer, manual entry, weekly timesheet, integration with payroll systems |

## 3.5 Guest/Client Portal

| Module | Features |
| --- | --- |
| Project Visibility | View-only access to selected projects, filtered views, progress dashboards |
| Request Submission | Submit feature requests, bug reports via forms (no direct board access) |
| Approval Workflows | Review and approve deliverables, sign-off on milestones |
| Communication | Comment on shared items, receive email updates on tracked issues |

# 4. Technology Stack & Architecture

The architecture is designed for sub-50ms UI interactions, horizontal scalability to millions of users, and multi-tenant data isolation.

## 4.1 Architecture Philosophy

- Local-first sync engine (inspired by Linear) — store active workspace data in IndexedDB, sync via WebSocket + CRDT

- Multi-tenant with schema-per-tenant PostgreSQL for data isolation

- Event-driven microservices for async processing (notifications, AI, search indexing)

- API-first design: every feature accessible via REST + GraphQL API

- Edge-ready: CDN-served frontend, API deployed across multiple regions

## 4.2 Complete Tech Stack

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend Framework | Next.js 15 (App Router) + React 19 | Server components for SEO, React 19 for concurrent rendering, massive ecosystem |
| UI Library | Tailwind CSS + Radix UI + Framer Motion | Utility-first styling, accessible primitives, smooth animations |
| State Management | Zustand + TanStack Query + IndexedDB | Lightweight global state + server cache + local-first offline sync |
| Real-time Sync | WebSocket (Socket.io) + Yjs (CRDT) | Instant collaboration, conflict-free offline editing, Linear-like speed |
| Backend Runtime | Node.js 22 (LTS) + TypeScript | Non-blocking I/O, shared types with frontend, massive library ecosystem |
| API Layer | tRPC + GraphQL (Pothos) | Type-safe internal APIs + flexible public GraphQL API for integrations |
| Database | PostgreSQL 16 + Drizzle ORM | Battle-tested RDBMS, JSONB for flexible fields, schema-per-tenant multi-tenancy |
| Cache & Queues | Redis 7 (Valkey) + BullMQ | Session cache, rate limiting, background job processing |
| Search Engine | Meilisearch (or Typesense) | Typo-tolerant full-text search, sub-50ms responses, easy to self-host |
| File Storage | AWS S3 / Cloudflare R2 | Scalable object storage for attachments, avatars, exports |
| Authentication | Auth.js (NextAuth v5) + Custom RBAC | OAuth providers, magic links, SAML/SSO, fine-grained permissions |
| Email Service | Resend + React Email | Transactional emails with React-based templates, reliable delivery |
| AI/ML Layer | OpenAI GPT-4 / Claude API + LangChain | Smart sprint planning, NLP search, automated reporting, risk prediction |
| Monitoring | Sentry + Grafana + Prometheus + PostHog | Error tracking, APM, infrastructure metrics, product analytics |
| CI/CD | GitHub Actions + Docker + Kubernetes (K8s) | Automated testing, containerized builds, orchestrated deployments |
| Hosting | AWS EKS / Hetzner Cloud + Cloudflare | Primary cloud compute + CDN + DDoS protection + edge caching |

## 4.3 System Architecture Diagram (Conceptual)

The system follows a layered architecture with clear separation of concerns:

| Layer | Components | Communication |
| --- | --- | --- |
| Edge Layer | Cloudflare CDN + WAF + Workers | HTTPS → Origin |
| Presentation | Next.js SSR/SSG + React SPA + IndexedDB | REST/GraphQL/WebSocket → API |
| API Gateway | Kong / AWS ALB + Rate Limiter + Auth Middleware | Routes → Services |
| Application | Core API + Notification Service + AI Service + Search Service + Webhook Service | Event Bus (Redis Streams) |
| Data Layer | PostgreSQL (primary) + Redis (cache) + Meilisearch (search) + S3 (files) | Direct connections |
| Infrastructure | Kubernetes (EKS) + Terraform + GitHub Actions | IaC + GitOps |

## 4.4 Database Schema (Core Tables)

Schema-per-tenant model: each organization gets its own PostgreSQL schema within a shared database cluster.

| Table | Key Columns | Purpose |
| --- | --- | --- |
| platform.organizations | id, name, slug, plan, billing_status, settings_json, created_at | Tenant registry (platform schema) |
| platform.users | id, email, password_hash, mfa_secret, global_role, last_login | Global user accounts |
| platform.subscriptions | id, org_id, plan_id, stripe_sub_id, status, current_period_end | Billing state |
| {org}.projects | id, name, key, lead_id, methodology, settings, status | Projects within an org |
| {org}.issues | id, project_id, type, title, description_md, status, priority, assignee_id, sprint_id, story_points, parent_id, sort_order | Core work item |
| {org}.sprints | id, project_id, name, goal, start_date, end_date, status, velocity | Sprint/cycle tracking |
| {org}.boards | id, project_id, type (kanban/scrum), columns_json, filters_json | Board configurations |
| {org}.comments | id, issue_id, author_id, body_md, reactions_json, created_at | Threaded discussions |
| {org}.time_entries | id, issue_id, user_id, duration_mins, date, description | Time tracking |
| {org}.custom_fields | id, project_id, name, field_type, options_json | User-defined fields |
| {org}.automations | id, project_id, trigger, conditions_json, actions_json, enabled | Workflow automation rules |
| {org}.audit_log | id, user_id, action, entity_type, entity_id, changes_json, ip, timestamp | Security audit trail |

# 5. Development Roadmap & Sprint Plan

The product will be built in 4 phases over 12 months, with an MVP launch at Month 4, followed by iterative feature releases.

## 5.1 Phase 1: Foundation & MVP (Month 1–4)

Goal: Launch a usable product with core PM features that early adopters can start using.

| Sprint | Duration | Deliverables | Status |
| --- | --- | --- | --- |
| Sprint 1–2 | Weeks 1–4 | Project setup, auth system (email + OAuth), user management, org creation, database schema, CI/CD pipeline | Foundation |
| Sprint 3–4 | Weeks 5–8 | Project CRUD, issue management (create/edit/delete/assign), drag-and-drop Kanban board, basic list view | Core PM |
| Sprint 5–6 | Weeks 9–12 | Sprint management (create/start/close), backlog with ordering, basic burndown chart, story points | Agile Core |
| Sprint 7–8 | Weeks 13–16 | Real-time sync (WebSocket), notifications, activity feed, search, basic API, invite flows, landing page | MVP Polish |

|  | MVP Launch Milestone At Month 4, launch publicly with: Projects, Issues, Kanban/List views, Sprints, Backlog, Basic Reports, Team Management, Notifications, and Free tier. Target: 100 beta users. |
| --- | --- |

## 5.2 Phase 2: Growth Features (Month 5–7)

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| Sprint 9–10 | Weeks 17–20 | Custom fields, workflow builder, automation engine (triggers + actions), email notifications |
| Sprint 11–12 | Weeks 21–24 | Roadmap/Timeline (Gantt), milestone tracking, dependencies, calendar view |
| Sprint 13–14 | Weeks 25–28 | Integrations: GitHub, GitLab, Slack, Figma webhooks; OAuth app platform for third-party devs |

## 5.3 Phase 3: Enterprise & AI (Month 8–10)

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| Sprint 15–16 | Weeks 29–32 | SAML SSO, SCIM provisioning, advanced RBAC, audit logs, IP allowlists, data residency options |
| Sprint 17–18 | Weeks 33–36 | AI Sprint Planner, AI issue summarization, smart assignment, natural language search (LLM-powered) |
| Sprint 19–20 | Weeks 37–40 | Time tracking, resource workload view, advanced reports (velocity, cycle time, CFD), export to PDF/CSV |

## 5.4 Phase 4: Scale & Monetize (Month 11–12)

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| Sprint 21–22 | Weeks 41–44 | Super Admin dashboard, multi-tenant billing (Stripe), plan management, tenant analytics, feature flags |
| Sprint 23–24 | Weeks 45–48 | Mobile apps (React Native), offline mode, push notifications, App Store / Play Store launch |

# 6. Team Structure & Budget Estimation

## 6.1 Recommended Team (MVP Phase)

| Role | Count | Monthly Cost (INR) | Responsibility |
| --- | --- | --- | --- |
| Full-Stack Lead (You) | 1 | In-house | Architecture, core development, technical decisions |
| Frontend Developer | 1–2 | 40K–80K each | React/Next.js UI, component library, real-time features |
| Backend Developer | 1–2 | 40K–80K each | API development, database, WebSocket, auth system |
| UI/UX Designer | 1 | 35K–60K | Design system, wireframes, user research, prototyping |
| DevOps Engineer | 1 (part-time) | 25K–40K | CI/CD, Kubernetes, monitoring, infrastructure |
| QA Engineer | 1 | 25K–40K | Test automation, manual testing, load testing |

|  | Budget Estimate MVP Phase (4 months): ₹15–25 Lakhs total (team + infrastructure + tools). Full Year (12 months): ₹45–75 Lakhs. Infrastructure alone: ₹30K–50K/month initially, scaling with users. |
| --- | --- |

## 6.2 Infrastructure Cost Breakdown

| Service | Provider | Monthly Cost (USD) | Notes |
| --- | --- | --- | --- |
| Compute (API) | AWS EKS / Hetzner | $50–200 | 2–4 nodes initially, auto-scale |
| Database | AWS RDS / Supabase | $30–100 | PostgreSQL managed, read replicas later |
| Cache/Queue | Redis Cloud / Upstash | $10–30 | Managed Redis for sessions + BullMQ |
| Search | Meilisearch Cloud | $30–60 | Or self-hosted on Hetzner |
| File Storage | Cloudflare R2 | $5–20 | Zero egress fees, S3-compatible |
| CDN + Domain | Cloudflare Pro | $20–25 | CDN, WAF, SSL, DNS |
| Email | Resend | $20–40 | Transactional emails |
| Monitoring | Sentry + Grafana | $30–60 | Error tracking + APM |
| AI API | OpenAI / Anthropic | $50–200 | GPT-4/Claude calls for AI features |
| CI/CD | GitHub Actions | $0–20 | Free tier + paid minutes |
| TOTAL |  | $245–755/mo | ₹20K–63K/month approx. |

# 7. Pricing Strategy & Monetization

Based on competitive analysis, we’ll adopt a tiered freemium model with India-first pricing and global competitiveness.

## 7.1 Pricing Tiers

| Plan | Price (India) | Price (Global) | Limits & Features |
| --- | --- | --- | --- |
| Free | ₹0 | $0 | Up to 5 users, 3 projects, basic Kanban + Scrum, 500MB storage, community support |
| Starter | ₹299/user/mo | $5/user/mo | Unlimited users/projects, custom fields, automations (100/mo), integrations, 5GB storage |
| Professional | ₹599/user/mo | $10/user/mo | Everything in Starter + AI features, roadmaps, time tracking, advanced reports, SSO, 25GB storage |
| Enterprise | ₹999/user/mo | $18/user/mo | Everything in Pro + SAML, SCIM, audit logs, SLA, dedicated support, custom integrations, unlimited storage |
| Self-Hosted | ₹40K/yr flat | $500/yr flat | Community Edition (OSS) free, Commercial Edition with premium features, up to 50 users |

## 7.2 Revenue Projections

| Metric | Month 6 | Month 12 | Month 18 | Month 24 |
| --- | --- | --- | --- | --- |
| Free Users | 500 | 2,000 | 8,000 | 20,000 |
| Paid Users | 50 | 300 | 1,200 | 4,000 |
| Avg Revenue/User | $7 | $8 | $9 | $10 |
| MRR | $350 | $2,400 | $10,800 | $40,000 |
| ARR | $4,200 | $28,800 | $129,600 | $480,000 |

|  | Path to Profitability Break-even estimated at ~300 paid users (Month 10–12). With aggressive content marketing and product-led growth, the $40K MRR target at Month 24 is conservative based on market growth rates. |
| --- | --- |

# 8. Deployment Strategy

## 8.1 Infrastructure Setup

- Domain & DNS: Register domain, configure Cloudflare DNS with proxied records

- Container Registry: GitHub Container Registry (GHCR) for Docker images

- Kubernetes Cluster: AWS EKS (production) + Hetzner (staging), 3-node minimum

- Database: AWS RDS PostgreSQL 16 with automated backups, point-in-time recovery

- Secrets Management: AWS Secrets Manager / HashiCorp Vault for API keys, DB credentials

- SSL/TLS: Cloudflare Full (Strict) mode + Let’s Encrypt for origin certificates

## 8.2 CI/CD Pipeline

Every merge to main triggers the following automated pipeline:

| Stage | Tool | Actions |
| --- | --- | --- |
| 1. Code Quality | GitHub Actions | ESLint, Prettier, TypeScript type checking |
| 2. Testing | Vitest + Playwright | Unit tests (>80% coverage), E2E tests for critical paths |
| 3. Security Scan | Snyk + Trivy | Dependency vulnerabilities, container image scanning |
| 4. Build | Docker + Turbo | Multi-stage Docker build, monorepo caching |
| 5. Staging Deploy | Kubernetes + Helm | Auto-deploy to staging, run smoke tests |
| 6. Production Deploy | ArgoCD / Helm | Blue-green deployment, canary releases, auto-rollback |
| 7. Post-Deploy | Sentry + PostHog | Error rate monitoring, feature flag verification |

## 8.3 Multi-Region Strategy (Post-Launch)

- Phase 1 (Launch): Single region — AWS Mumbai (ap-south-1) for India-first users

- Phase 2 (Month 8): Add US-East (us-east-1) for North American customers

- Phase 3 (Month 14): Add EU-West (eu-west-1) for GDPR data residency compliance

- Edge caching via Cloudflare Workers for static assets and API response caching globally

## 8.4 Monitoring & Alerting Stack

| Tool | Purpose | Alert Channels |
| --- | --- | --- |
| Sentry | Error tracking, stack traces, release health | Slack + PagerDuty |
| Grafana + Prometheus | Infrastructure metrics (CPU, memory, disk, network) | Slack + Email |
| PostHog | Product analytics, feature usage, funnels, retention | Weekly digest email |
| UptimeRobot / Checkly | Uptime monitoring, API endpoint health checks | SMS + Slack |
| PgHero | PostgreSQL query performance, slow query detection | Slack |

# 9. Go-to-Market Strategy

## 9.1 Launch Strategy (Month 4–6)

- Product Hunt Launch: Prepare assets, get 100+ hunter followers, launch on Tuesday

- Hacker News “Show HN”: Write technical deep-dive on the local-first architecture

- Dev.to / Hashnode: Publish “Why We Built a Jira Alternative” series (5 articles)

- Twitter/X & LinkedIn: Daily posts about building in public, share metrics transparently

- Indie Hackers: Share MRR journey, feature development updates

- Reddit: Engage in r/webdev, r/SaaS, r/projectmanagement, r/selfhosted communities

- YouTube: Screen recordings of key features, comparison videos vs Jira/Linear

## 9.2 Content & SEO Strategy

- Blog: Publish 3–4 SEO-optimized articles/week targeting PM keywords (e.g., “Jira alternative 2026”, “best sprint planning tool”)

- Comparison Pages: Create detailed “OurTool vs Jira”, “OurTool vs Linear” landing pages

- Templates Gallery: Free project templates (SaaS development, marketing campaigns, product launch) to drive signups

- Documentation: World-class docs site (Mintlify or Docusaurus) with video tutorials

- Changelog: Public changelog with weekly updates to build trust and transparency

## 9.3 Growth Flywheel

The growth engine follows a product-led growth (PLG) model: Free tier → Team invites → Feature walls → Paid conversion → Word-of-mouth referrals. Key PLG mechanics include:

- Generous free tier (5 users) to eliminate friction for small team adoption

- In-app upgrade prompts when users hit feature walls (e.g., “Unlock AI Sprint Planner”)

- Team invite flow that creates viral loops (each new user can invite 5 more on free)

- Public project boards for open-source projects (free marketing, community building)

- Referral program: Give 1 month free for each successful referral

## 9.4 Partnership Channels

- Startup Accelerators: Offer free Pro plans to YC, Techstars, T-Hub, NASSCOM startups

- Dev Tool Integrations: Build native integrations with Vercel, Supabase, Railway (new-age dev tools)

- Atlassian Marketplace: List migration tool for Jira→OurTool to capture churning customers

- Consulting Firms: Partner with IT consulting companies in India for enterprise deployments

- Education: Free for students and universities, build future pipeline

# 10. Post-Deployment Operations Plan

## 10.1 Customer Success Framework

| Activity | Frequency | Owner | Goal |
| --- | --- | --- | --- |
| Onboarding Emails | Day 0, 1, 3, 7, 14 | Automated (Resend) | Activate users within first week |
| In-App Tutorials | On first use | Product | Guide users through key features |
| Health Score Check | Weekly | Customer Success | Identify at-risk accounts (low usage) |
| QBR (Enterprise) | Quarterly | Account Manager | Review value, plan expansion |
| NPS Survey | Every 90 days | Automated | Measure satisfaction, collect feedback |
| Feature Requests | Ongoing | Product Team | Prioritize roadmap based on demand |

## 10.2 Support Tiers

| Tier | Channel | Response SLA | Available On |
| --- | --- | --- | --- |
| Free | Community forum + docs | Best effort | All plans |
| Starter | Email support | 24-hour response | Starter+ |
| Professional | Email + live chat | 4-hour response | Professional+ |
| Enterprise | Dedicated Slack + phone + CSM | 1-hour response (critical) | Enterprise |

## 10.3 Security & Compliance Roadmap

- Month 1–4: OWASP Top 10 compliance, penetration testing, encrypted data at rest/in transit

- Month 6: SOC 2 Type I audit preparation, implement security controls

- Month 9: SOC 2 Type I certification

- Month 12: GDPR compliance tools (data export, right to deletion, DPA templates)

- Month 15: SOC 2 Type II certification

- Month 18: ISO 27001 certification process begins

## 10.4 Scaling Milestones

| Users | Infrastructure Action | Team Action |
| --- | --- | --- |
| 0–1K | Single K8s cluster, 2–3 nodes, single DB | Core team of 4–6 |
| 1K–10K | Add read replicas, Redis cluster, CDN optimization | Hire 2 more engineers, 1 designer |
| 10K–100K | Multi-region deployment, database sharding, dedicated search cluster | 15–20 person team, dedicated SRE |
| 100K+ | Global edge deployment, dedicated enterprise infrastructure, SOC 2 Type II | 30+ team, VP Engineering, CTO |

# 11. Risk Analysis & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Market saturation (too many PM tools) | High | Medium | Differentiate on speed + AI + India pricing; target underserved niches (Indian SMBs, open-source teams) |
| Slow user acquisition | Medium | High | Invest heavily in PLG, content marketing, open-source edition for organic growth |
| Technical scaling challenges | Medium | High | Architecture designed for scale from day 1; hire SRE early; load test at 10x expected traffic |
| Key person dependency | High | High | Document everything, modular codebase, hire second senior dev by Month 3 |
| Enterprise sales cycle (6–12 months) | High | Medium | Focus on self-serve PLG for Year 1; build enterprise sales motion in Year 2 |
| AI cost overruns | Medium | Medium | Rate-limit AI features per plan; cache common queries; use smaller models where possible |
| Security breach | Low | Critical | SOC 2 compliance, regular pen testing, bug bounty program, encryption everywhere |

# 12. Success Metrics & KPIs

| Category | Metric | Month 6 Target | Month 12 Target | Month 24 Target |
| --- | --- | --- | --- | --- |
| Acquisition | Signups | 500 | 3,000 | 25,000 |
| Activation | % completing onboarding | 40% | 55% | 65% |
| Engagement | WAU (Weekly Active Users) | 200 | 1,500 | 12,000 |
| Revenue | MRR | $350 | $2,400 | $40,000 |
| Revenue | Paid Conversion Rate | 10% | 12% | 16% |
| Retention | Monthly Churn Rate | <8% | <5% | <3% |
| Satisfaction | NPS Score | 30+ | 45+ | 55+ |
| Product | Uptime SLA | 99.5% | 99.9% | 99.95% |
| Product | Avg Response Time | <200ms | <100ms | <50ms |
| Support | First Response Time | <24h | <8h | <2h |